## Slide 1
Magnitude of Benefit
Overall Feasibility
HIGH
LOW
LOW
Step 2, Part 2: Complete the “Generative AI Opportunity Matrix” below by modeling each of the six projects in terms of overall feasibility, magnitude of benefit, and likelihood of value capture
Project 1: | AI-Powered Academic Advisor
Project 2: | Automated Research Literature Summarization
Project 3: | Intelligent Course Material Generation
Project 4: | Multilingual Virtual Librarian
Project 5: | Employee Knowledge Assessment System
Project 6: | AI-Driven Predictive Maintenance for IT Infrastructure
HIGH
Likelihood of Value Capture
Low
Medium
High
1
5
2.5
2
4
1
5
2.5
2
3
P4
P1
P3
P5
P2
4
3
P6

## Slide 2: 100-Day Generative AI Plan: Building a Strategic Roadmap for King Khalid University
XYZ Business
Name : Mohamed Mohana
Position: Senior AI Engineer and Head of AI Unit
Date: 3 – Nov - 2024

## Slide 3
Approach
Identification of six key Generative AI projects aligned with the university’s strategic goals, covering functional areas like academic support, research, library services, and IT infrastructure.
Development of a prioritized roadmap with timelines, resource allocation, and project interdependencies.
Establishment of a Generative AI Center of Excellence, a comprehensive human capital strategy, and a technical infrastructure plan to support AI-driven transformation.
Results
A structured 100-day plan ready for implementation, ensuring high-value AI initiatives are strategically prioritized.
Improved service delivery, operational efficiency, and enhanced research capabilities.
A responsible, ethical, and data-driven AI implementation approach that aligns with the university's mission and values.
Executive Summary
Purpose of 100-day plan
To establish a strategic roadmap for integrating Generative AI at King Khalid University, aimed at enhancing academic support, research productivity, and operational efficiency.

## Slide 4
Project Identification and Prioritization
Establishing Technical Infrastructure
Human Capital and Organizational Structure
Roadmap Execution
Responsible AI and Ethical Oversight
Scope of Work for First 100 Days

## Slide 5
Candidate Generative AI Projects
 | Functional Area | Project Description
Project 1: AI-Powered Academic Advisor | Academic Support | An AI chatbot that provides real-time academic guidance to students, answering queries about course selection, registration, and academic policies. This tool can significantly reduce the workload for academic staff and provide timely assistance to students.
Project 2: Automated Research Literature Summarization | Research Support | A tool that uses text generation to summarize academic papers for researchers. This would assist researchers by quickly digesting large volumes of research, pinpointing key findings, and aiding in literature reviews, particularly useful for interdisciplinary research.
Project 3: Intelligent Course Material Generation | Education & Training | A generative AI model that creates custom quizzes, flashcards, and study guides based on the curriculum content. This tool will support educators in designing personalized learning materials and help students reinforce their understanding of complex topics.
Project 4: Multilingual Virtual Librarian | Cross-Functional (Library Services, External Outreach) | An AI-powered virtual librarian that provides book recommendations and research assistance in multiple languages. This project would serve both students and external visitors, enhancing their experience with library resources and promoting broader accessibility.
Project 5: Employee Knowledge Assessment System | Internal Operations & HR | An internal tool that generates quizzes and assessments for employees, testing their understanding of university policies and protocols. This will help track knowledge retention and ensure that staff are up-to-date on institutional practices, enhancing overall compliance and performance.
Project 6: AI-Driven Predictive Maintenance for IT Infrastructure | IT & Infrastructure Management | An AI solution that predicts potential failures in the university’s IT infrastructure by analyzing historical performance data. This project is crucial for proactive maintenance, reducing downtime and improving the reliability of services for all university departments.

## Slide 6
This project has a high feasibility and significant impact on both internal and external users, as shown in the Opportunity Matrix. Implementing this first will provide immediate value and establish a foundation for accessibility that supports students, faculty, and international partners.
Project 4:
Multilingual Virtual Librarian
Project 2:
Automated Research Literature Summarization
Project 6:
AI-Driven Predictive Maintenance for IT Infrastructure
Project 1:
AI-Powered Academic Advisor
1
Order
Project
Order Justification
2
3
4
This project addresses IT stability, supporting a consistent environment for all digital projects. Its proactive maintenance capabilities reduce downtime risks, benefiting the prior projects by ensuring robust infrastructure availability for academic and research applications.
With a high impact on research productivity and strong data adequacy, this project complements the first by enhancing research support for faculty and students. The academic impact will help increase productivity, laying a foundation for future research-driven initiatives.
As a student-facing tool, this project will benefit from the enhanced stability and accessibility established by the prior projects. It focuses on improving the student experience through efficient academic support, rounding out the foundational set of tools for both students and faculty.
Prioritizing Generative AI Projects

## Slide 7
Q1 (Months 1-3)
Project 4:
Multilingual Virtual Librarian
First Project
Enhances accessibility, serving both internal and external users, including international students and partners.
Provides immediate impact by increasing engagement and support, especially during peak library usage times.
Establishes a foundation for multilingual support, which can be leveraged in future projects.
Project 2:
Automated Research Literature Summarization
Second Project
Builds on the improved accessibility established by the first project to support research productivity.
Reduces time for literature reviews, enabling researchers to focus on high-impact projects.
Complements existing research support tools, enhancing overall academic output.
Project 6:
AI-Driven Predictive Maintenance for IT Infrastructure
Third Project
Ensures operational stability and reduces downtime, which benefits all subsequent projects.
Proactively addresses IT infrastructure needs, creating a more reliable environment for users.
Supports smooth operations for projects that rely on IT infrastructure, particularly student and faculty-facing services.
Project 1:
AI-Powered Academic Advisor
Fourth Project
Provides students with personalized support, enhancing the academic experience.
Benefits from the stable IT environment and accessibility improvements from prior projects.
Rounds out the foundational AI services offered to students, focusing on academic support.
Q2 (Months 4-6)
Q3 (Months 7-9)
Q4 (Months 10-12)
Generative AI Roadmap

## Slide 8
Order of Implemen-tation |  | Strategic Alignment | Project Cost | Complexity of Implementation | Data Adequacy | Certainty of Value Capture | Magnitude of Benefit
 |  | 1=Low; 5=High | 1=High; 5=Low | 1=High; 5=Low | 1=Inadequate; 5=Fully Adequate | 1=Low; 5=High | 1=Small; 5=Large
First | Project 4: Multilingual Virtual Librarian | 5 | 4 | 4 | 3 | 5 | 5
Second | Project 2: Automated Research Literature Summarization | 5 | 3 | 4 | 5 | 5 | 4
Third | Project 6: AI-Driven Predictive Maintenance for IT Infrastructure | 4 | 3 | 5 | 3 | 4 | 4
Our Highest-Priority Generative AI Projects